TYNG

Complete Product, Backend & Application Progress Report

Technical & functional audit
Prepared 25 August 2026
For: Client  ·  Project Manager  ·  Developers  ·  Investors  ·  QA

Evidence-based. Features are classified only when frontend, backend, database, and integration can be verified in source code.

# Table of contents

Use Word’s References → Table of Contents after opening, or browse Heading 1/2 styles. Major sections: Executive summary; Architecture; Role-wise features; Booking; APIs; Database; Integration; Realtime; Security; UI/UX; Status percentages; Feature matrix; Gaps; QA; Production readiness; Recommendations.

Document type: Technical and functional audit

Classification: Internal / Client / Investor / QA

Prepared from: Source-code inspection of the Ionic/Angular mobile application (tyng-angular) and the Laravel API (e:\xampp\htdocs\tyng)

Inspection date: 25 August 2026

Audit method: Static verification of frontend, Laravel routes, controllers, models, migrations, services, middleware, realtime, and deployment files. Live production traffic and a full QA pass were not executed.

Evidence rule: A feature is marked implemented only when code proves UI, API, database, and (where claimed) integration. Routes, tables, or screens alone are not treated as complete.

# Table of contents

Cover & scope

Executive summary

Project structure audit

Role-wise product audit

Player features

Venue features

Admin features

Booking system audit

User flows

API audit

Database audit

Frontend–backend integration

Realtime system

Security audit

UI/UX audit

Current implementation status

Feature matrix

What is complete

What is partially complete

What is missing

What needs testing

Production readiness

Final product flow

Final development status

Recommendations

# 1. Executive summary

TYNG is a multi-role sports platform: players discover venues and other players, create or join games, pay (wallet/TP), chat, and check in; venues manage profile, courts, calendar, bookings, and live sessions; admins operate a Laravel Blade web console (not the Ionic admin screens). A coach role exists in signup, onboarding, and many mobile screens, but coach product APIs were not found.

The player booking core (register/login, create/join/leave, invitations, my bookings, venue list/detail, wallet, discover/friends, notifications, push tokens) is the most complete vertical. The venue operator app is substantially wired to Laravel (/venue/*, calendar, bookings, session/QR). Admin is implemented as a separate web dashboard with user CRUD, booking list/calendar/detail, coupons, ads, CMS pages, equipment, wallets, and settings. The Ionic /app/admin/* pages are hard-coded mock UI and must not be presented as a live admin product.

Critical gaps (verified):

completed booking status is defined and counted but no service was found that sets booking_status to completed (session end only sets session_ended_at).

Slot conflict UI on the player venue-booking screen generates local timeslots and does not call GET /venue-slots.

Google login is a 501 stub; Apple login is absent.

Login does not reject is_blocked / inactive users.

Unauthenticated /clear-cache and /admin/run-migrations web routes exist.

Laravel Reverb is packaged but unused; nearby games and chat use Firebase Realtime Database.

No Laravel Policies; API routes are auth:sanctum only (no role middleware). Any authenticated user can hit venue operator endpoints.

Coach, leaderboard, personal stats, Ionic admin, venue analytics “offers” are largely frontend-only / mock.

Confidence: Medium for architecture and feature classification (code-complete inspection). Low–Medium for production behaviour (no end-to-end live run of this audit).

# 2. Project structure audit

## 2.1 Frontend (this repository: tyng-angular)

| Item | Verified finding |
| --- | --- |
| Framework | Angular 20.3.25 (package.json) |
| Ionic | @ionic/angular ^8.0.0 |
| Capacitor | 8.4.0 (@capacitor/android, App, Camera, Device, Geolocation, Haptics, Keyboard, Push Notifications, Status Bar) |
| Cordova | Not present |
| Styling | Tailwind CSS 4, Ionic, SCSS themes |
| Realtime client | firebase 12, laravel-echo + pusher-js present in package.json but nearby-games client is Firebase RTDB (realtime.service.ts comments: replaces Echo/Reverb) |
| Maps | @googlemaps/js-api-loader |
| App ID | com.tyng.app (capacitor.config.ts) |
| API base | environment.apiUrl (local http://127.0.0.1:8000/api or production host) |

Main application structure

src/app/pages/ — splash, welcome, auth, onboarding, player, venue, coach, admin, discover, events, profile, settings, home, tabs

src/app/core/services/ — API, auth, booking, venue, social, chat, wallet, realtime, push, notifications, location, ads, theme

src/app/core/guards/ — authGuard, guestGuard only (no role guard)

src/app/core/interceptors/ — apiInterceptor (Bearer tyng_auth_token, Accept JSON)

src/app/core/models/ — api.model.ts

src/app/shared/components/ — headers, tabs, cards, forms

src/environments/ — API URL + Firebase web config (generated Google Maps key via sync-env.js)

android/ — native Android project

Routing: app-routing.module.ts — splash → guest auth → authGuard for /app/* with nested tabs for player, venue, coach, and mock admin.

Authentication flow (verified): phone + password register/login via Sanctum token in localStorage; session restored via GET /me on app init; logout posts /logout and clears token.

Role-based navigation: AuthService.navigateAfterAuth + TabsPage tab sets switch on user.role (player | coach | venue | admin). Routes are not role-protected; a player URL can be opened if the user is authenticated.

## 2.2 Backend (e:\xampp\htdocs\tyng)

| Item | Verified finding |
| --- | --- |
| Laravel | 12.x (laravel/framework ^12.0) |
| PHP | ^8.2 |
| Auth | Laravel Sanctum 4.3 |
| Reverb | Package laravel/reverb ^1.11 present; .env.example sets BROADCAST_CONNECTION=log and documents Firebase as the live nearby-games driver |
| Payments | RazorpayService.php exists; wallet top-up API is labelled simulated (not a live Razorpay checkout in WalletController) |
| PDF | barryvdh/laravel-dompdf |
| Swagger | darkaonline/l5-swagger (presence only; not audited as complete docs) |

Note: e:\tyng_backend is an empty directory. e:\ting is a different, generic Laravel skeleton (customers/invoices) with empty routes/api.php. The application API used by this mobile app is e:\xampp\htdocs\tyng.

Controllers (API): Auth, GoogleAuth (stub), Profile, Booking, Venue, VenueEvent, Social, Chat, Wallet, Notification, DeviceToken, Coupon, Equipment, Ad, Theme, Realtime, Game (class exists; store is not registered in routes/api.php).

Controllers (Admin web): Dashboard, User, Booking, Coupon, Ad, Setting, ThemeSetting, Page, SportsEquipment, Wallet, SupportTicket, ContactMessage, Notification, Profile, Login. Legacy Customer/Invoice-style files remain from a template.

Models: User, Booking, BookingPlayer, VenueSlot, BookingStatusHistory, CalendarEvent, Game, VenueProfile, VenueCourt, VenueEvent, Friend, PlayerSwipe, BlockedPlayer, Wallet, WalletTransaction, TpPointLedger, Chat*, DeviceToken, Notification, Ad, Coupon, SportsEquipment, Page, ThemeSetting, BookingAttendance, BookingDispute, BookingSessionEvent, PasswordResetCode, Admin, plus leftover Customer/Statement/SupportTicket.

Services: Auth, Booking, Profile, PasswordReset, VenueCatalog, Social, Chat, Wallet, SessionAttendance, FirebaseRealtime, PushNotification, Notification, ThemeSetting, Razorpay.

Repositories: Not present (services used instead).

Middleware: AdminAuth, VendorAuth (alias registered), ApiAuth, CheckApiKey (not applied to routes/api.php), ApiLog, TrustNgrokHosts.

Policies: None.

Form requests: Auth, booking, social, wallet, venue slots, calendar, profile, admin wallet/theme.

Events / listeners: GameCreated, GameUpdated → PublishNearbyGameToFirebase (not Reverb broadcast).

Jobs: No custom Jobs directory. Queue tables exist; QUEUE_CONNECTION=database in .env.example.

Notifications (Laravel Notification classes): None; custom Notification model + NotificationService + FCM PushNotificationService.

Scheduler (routes/console.php): bookings:expire-pending-approvals every minute; wallets:ensure daily.

## 2.3 Database

See section 10. Engine configured as SQLite in .env.example; production likely MySQL (standard Laravel; not verified on the live server in this audit).

## 2.4 Infrastructure

| Item | Status |
| --- | --- |
| Nginx | Referenced in .github/workflows/deploy.yml (systemctl reload nginx). No nginx vhost file in the repo. ⚠️ Needs Verification |
| PHP-FPM | Not in repo. ⚠️ Needs Verification |
| MySQL/MariaDB | Not confirmed; .env.example defaults to SQLite |
| Laravel Reverb process | Config file present; product path uses Firebase. ⚠️ Needs Verification if Reverb is still running on VPS |
| Supervisor / queue workers | Not in repo. Scheduler commands exist. ⚠️ Needs Verification |
| Cron / scheduler | Commands defined; host crontab not in repo. ⚠️ Needs Verification |
| CI/CD | GitHub Actions SSH deploy to /var/www/tyng on main: pull, composer, migrate, optimize, nginx reload |
| Environments | Laravel .env.example (Firebase, FCM, CORS, Sanctum). Angular .env.example (Google Maps only) |

# 3. Role-wise product audit

## A. Player — user perspective

The player installs the app, sees splash/welcome, registers or logs in with Indian mobile number + password, optionally completes onboarding (sports, experience, formats, availability — saved via profile API). They land on Home: greeting, location (GPS/geocode), ads, nearby games (API + Firebase live updates). They can search venues/players/coaches, browse venues, open venue detail, pick date/time (see integration caveats), pay on summary (wallet/coupon), or create a game (sport, venue from API, date/time, capacity) which calls POST /book-game. They see My Bookings (upcoming / invited / past / cancelled / completed segments, pull-to-refresh, countdown for pending venue approval). They can join open games, leave, invite friends (API), accept/reject invites, chat (Laravel thread + Firebase messages), discover players (swipe), manage friends, receive in-app + push notifications, use wallet/TP, and check in with a token/QR.

They cannot (verified): Google/Apple login; full bio/DOB editor on Edit Profile; reliable occupancy-aware slot picking on venue-booking; coach marketplace from live data; real personal stats/leaderboard; block a player from the social API.

## B. Venue — user perspective

A venue user signs up with role Venue, completes venue onboarding and complete profile (business, location, galleries, documents, courts, equipment). They use a dashboard fed by GET /venue/dashboard (today’s bookings, revenue, occupancy, pending requests, courts). They approve/cancel bookings, open calendar (GET /calendar), manage facilities/courts, view earnings, create venue events, run live session (start/end, QR, manual check-in), cycle amenities, raise disputes. Analytics page is static mock. Create Offer on dashboard points at analytics (not a coupon-create API for venues).

## C. Admin — user perspective

Real admin product: browser login at Laravel / → Blade admin dashboard (counts of venues, coaches, players, bookings). Admin can CRUD users, filter by role/city, activate flags, send push, unblock venue booking; list/filter/view bookings and a booking calendar; manage coupons, ads, CMS pages, sports equipment, theme, settings, wallets (credit/debit/TP), support tickets, contact messages. Admin does not (from routes) cancel or change booking status from a dedicated action — show is read-oriented.

Ionic admin screens (/app/admin/dashboard, users, venues, revenue, disputes, settings) show sample numbers and names and do not call Laravel.

# 4. Player features

| Feature | User perspective | Frontend | Backend | Database | API/Integration | Overall | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Login | Phone + password | ✅ | ✅ | ✅ | ✅ | ✅ | Sanctum token |
| Signup | Name, phone, email, password, role | ✅ | ✅ | ✅ | ✅ | ✅ | Roles Player/Coach/Venue |
| Logout | Clears session / device | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| OTP (login) | — | 🔴 | 🔴 | 🟡 | 🔴 | 🔴 | OTP only for password reset |
| Google login | Button hidden; handler message | 🟣 hidden | 🔵 501 stub | 🔴 | 🔴 | 🔴 | POST /api/auth/google |
| Apple login | — | 🔴 | 🔴 | 🔴 | 🔴 | 🔴 |  |
| Forgot/reset password | Phone OTP then new password | ✅ | ✅ | ✅ password_reset_codes | ✅ | ✅ | OTP returned in debug |
| Session/token | Bearer interceptor | ✅ | ✅ | ✅ personal_access_tokens | ✅ | ✅ | Login does not check block/active |
| View profile | Profile tab | ✅ | ✅ /me | ✅ | ✅ | ✅ |  |
| Edit profile | Name, phone, email, location, photo | ✅ | ✅ | ✅ | ✅ | 🟡 | No bio/DOB/position/time in UpdateProfileRequest |
| Bio / DOB / preferred position / time | Columns exist | 🟣 limited | 🔴 not in update API | ✅ columns | 🔴 | 🟡 | DB only |
| Rating / games played | Shown on user resource | 🟡 | 🟡 | ✅ | ⚠️ | ⚠️ | Updates not fully traced to every game |
| Profile image | Camera/library upload | ✅ | ✅ | ✅ | ✅ | ✅ | Multipart POST spoof PUT |
| Venue listing | Venues tab | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Venue details | Detail page | ✅ | ✅ | ✅ | 🟡 | 🟡 | Fallback VENUE_DATA mock if API fails |
| Venue search | Search page + query | ✅ | ✅ /search | ✅ | ✅ | ✅ |  |
| Venue filtering | Venues page filters | 🟡 | 🟡 query params | ✅ | ⚠️ | 🟡 |  |
| Location/map | Live map + GPS | ✅ | 🟡 venues list | ✅ coords on profile | 🟡 | 🟡 | Google Maps; Lucknow bias in code |
| Available slots | Create-game local grid; venue-book local grid | 🟡 | ✅ GET /venue-slots | ✅ | 🟣 FE often unused | 🟡 | Venue-booking does not call slots API |
| Sports types | Hard-coded sports + venue sports | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Create game | Multi-step create | ✅ | ✅ book-game | ✅ | ✅ | ✅ | Also creates games row via booking service |
| Select venue/date/time/sport/capacity/duration | Create-game wizard | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Game status | Shown on cards | ✅ | ✅ | ✅ | ✅ | 🟡 | completed rarely if ever set |
| Add/invite players | Booking APIs + UI | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Join / leave | Game detail / cards | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| View participants | Booking detail | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Accept/reject invite | My bookings invited | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Full booking | Status full when capacity met | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Cancellation | Host/venue cancel | ✅ | ✅ | ✅ | ✅ | ✅ | Refunds via wallet service paths |
| Completion | Session end ≠ completed status | 🟡 | 🟡 | ✅ column | 🟡 | 🟡 | See booking audit |
| Expiration | Auto expire/cancel pending | 🟡 UI | ✅ command + service | ✅ | ⚠️ scheduler on host | 🟡 |  |
| My bookings list | Segments, refresh, empty, error, countdown | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Discover swipe | Tinder-style cards | ✅ | ✅ | ✅ swipes | ✅ | ✅ | Client-side extra filters |
| Friends add/remove | Friends page | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Block player | Table + chat/social filter | 🔴 UI API | 🟡 used internally | ✅ | 🔴 no block endpoint | 🔵 |  |
| Notifications feed | List, read, delete | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Push | Capacitor + FCM | ✅ | ✅ device tokens | ✅ | ⚠️ | ⚠️ | Needs device QA |
| Realtime nearby | Home/ongoing | ✅ | ✅ Firebase publish | n/a RTDB | ✅ | ⚠️ | Needs live QA |
| Chat | List + room | ✅ | ✅ threads + RTDB | ✅ | ✅ | ⚠️ |  |
| Wallet / TP | Balance, simulated top-up, convert | ✅ | ✅ | ✅ | ✅ | 🟡 | Top-up simulated |
| Check-in | Token page | ✅ | ✅ | ✅ attendance | ✅ | ⚠️ |  |
| Coaches directory | Hard-coded coaches | 🟣 | 🟡 search returns coaches users | ✅ users | 🟡 search only | 🟣 | Dedicated coaches page is mock |
| Leaderboard | Static list | 🟣 | 🔴 | 🔴 | 🔴 | 🟣 |  |
| Personal stats | Static “Arjun Sharma” | 🟣 | 🔴 | 🟡 user stats fields | 🔴 | 🟣 |  |
| Ads | Home banners | ✅ | ✅ | ✅ ads | ✅ | ✅ | Admin-managed |

# 5. Venue features

| Feature | User perspective | Frontend | Backend | Database | Integration | Overall | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Venue login | Same auth, role venue | ✅ | ✅ | ✅ | ✅ | ✅ | No separate venue API auth |
| Venue profile | Profile + complete profile | ✅ | ✅ | ✅ venue_profiles | ✅ | ✅ |  |
| Location | Maps embed / Places | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Sports / courts | Facilities | ✅ | ✅ courts API | ✅ | ✅ | ✅ |  |
| Slot interval / open-close | Profile + generate slots | ✅ | ✅ | ✅ | 🟡 player slot UI | 🟡 |  |
| Booking calendar | Month view | ✅ | ✅ /calendar | ✅ calendar_events | ✅ | ✅ |  |
| Upcoming/past bookings | Bookings list | ✅ | ✅ my-bookings | ✅ | ✅ | ✅ |  |
| Booking details / players | Detail + session | ✅ | ✅ | ✅ | ✅ | ✅ |  |
| Slot conflicts | Backend on create | 🟡 player UI | ✅ overlap checks | ✅ venue_slots | 🟡 | 🟡 | Player book screen mock unavailable |
| Approve / cancel | Venue actions | ✅ | ✅ | ✅ | ✅ | ✅ | Pending + deadline expire |
| Dashboard | Pulse metrics | ✅ | ✅ /venue/dashboard | ✅ | ✅ | ✅ |  |
| Earnings | Period report | ✅ | ✅ /venue/earnings | ✅ | ✅ | ✅ |  |
| Revenue analytics page | Pretty charts | 🟣 mock | 🟡 earnings API unused here | ✅ | 🔴 | 🟣 |  |
| Venue events | Hub + create | ✅ | ✅ /venue/events | ✅ | ✅ | ⚠️ |  |
| Notifications | Venue notifications page | ✅ | ✅ notifications API | ✅ | ⚠️ | ⚠️ |  |
| Reports | Admin-side more than venue | 🟡 | 🟡 | ✅ | ⚠️ | 🟡 |  |
| Payments | Wallet amounts on bookings | 🟡 | 🟡 simulated wallet | ✅ | 🟡 | 🟡 | No live PSP for venue payouts found |

Venue APIs are connected for dashboard, profile, courts, gallery, documents, earnings, calendar, bookings, session, events. Not connected: Ionic analytics mock, “Create Offer”.

# 6. Admin features

There are two admin UIs. Status below is for the Laravel Blade admin unless noted.

| Feature | User perspective | Admin UI | Backend | Database | Ionic admin | Overall |
| --- | --- | --- | --- | --- | --- | --- |
| Dashboard counts | Venues, coaches, players, bookings | ✅ Blade | ✅ | ✅ | 🟣 fake stats | 🟡 split |
| Charts / revenue dashboard | — | 🔴 Blade simple counts | 🔴 no chart API | 🟡 bookings | 🟣 fake ₹24.5L | 🔴 / 🟣 |
| User list/search/filter | Ajax table | ✅ | ✅ | ✅ | 🟣 hardcoded | ✅ Blade |
| View/edit user | Resource | ✅ | ✅ | ✅ | 🔴 | ✅ |
| Activate user | is_active | ✅ | ✅ | ✅ | 🔴 | ✅ |
| Block/unblock | is_blocked, venue unblock | 🟡 | ✅ fields + unblock-venue | ✅ | 🟣 fake banned | 🟡 |
| Delete user | Resource destroy | ✅ | ✅ | ✅ | 🔴 | ✅ |
| User booking history | Via user/booking screens | ⚠️ | ⚠️ | ✅ | 🔴 | ⚠️ |
| Add/edit venue as user | Users with role Venue | 🟡 users CRUD | ✅ | ✅ | 🟣 | 🟡 not a dedicated venue CMS |
| Venue approval | Booking approval is venue-side | 🔴 dedicated | 🟡 booking pending | ✅ | 🔴 | 🔴 as “venue KYC approval product” |
| Bookings list/filter | Status, sport, date, venue, city | ✅ | ✅ | ✅ | 🔴 | ✅ |
| Booking detail / participants | Show page | ✅ | ✅ | ✅ | 🔴 | ✅ |
| Cancel / change status | — | 🔴 no route found | 🔴 admin cancel | ✅ | 🔴 | 🔴 |
| Calendar | Admin bookings calendar | ✅ | ✅ | ✅ | 🔴 | ✅ |
| Sports equipment | CRUD | ✅ | ✅ | ✅ | 🔴 | ✅ |
| Coupons | CRUD | ✅ | ✅ + API validate | ✅ | 🔴 | ✅ |
| Ads / banners | CRUD | ✅ | ✅ + API /ads | ✅ | 🔴 | ✅ |
| Pages (CMS) | CRUD | ✅ | ✅ | ✅ | 🔴 | ✅ |
| FAQs / Terms / Privacy | Via pages if seeded | ⚠️ | ✅ pages | ✅ | 🔴 | ⚠️ content-dependent |
| Support tickets / contact | List/reply/close | ✅ | ✅ | ✅ | 🔴 | ✅ |
| Wallets / TP grant | Credit/debit/TP | ✅ | ✅ | ✅ | 🔴 | ✅ |
| Disputes admin | — | 🔴 no admin disputes routes | 🔵 API create dispute | ✅ booking_disputes | 🟣 fake cases | 🔵 / 🟣 |
| Theme | Brand colors | ✅ | ✅ + /app/theme | ✅ | 🔴 | ✅ |
| Settings | App settings | ✅ | ✅ | ✅ | 🟣 | ✅ |
| Admin roles / policies | Single admin middleware | 🟡 | 🟡 AdminAuth | ✅ admins table | 🔴 | 🟡 no RBAC |
| Send push to user | Button | ✅ | ✅ | ✅ | 🔴 | ⚠️ FCM |

# 7. Booking system audit

## 7.1 Tables and relationships

users (host, venue, players)
  └── games (legacy/create metadata; booking.game_id FK)
        └── bookings
              ├── booking_players (user_id, role, status)
              ├── venue_slots (one slot row reserved per booking)
              ├── booking_status_history
              ├── calendar_events (1:1 booking)
              ├── booking_attendances
              ├── booking_session_events
              ├── booking_disputes
              └── wallet_transactions (optional)
venue_profiles / venue_courts belong to users (role Venue)

venue_id on bookings references users.id (the venue user), not a separate venues table.

## 7.2 Booking statuses (code constants — App\Models\Booking)

Only these exist:

pending — awaiting venue approval (when venue requires it)

confirmed — approved / open

full — current_players >= total_players

cancelled — host/venue cancel, or auto-cancel if venue does not approve in time

completed — constant and filters exist; setter not found

expired — auto-expire path in BookingService for elapsed bookings

Payment statuses (frontend model): pending | paid | failed | refunded.

Player row statuses (verified in BookingService): host, joined, invited, left (plus reject/cancel flows).

Venue slot statuses (create + queries): reserved, confirmed, full, plus cancelled/expired updates.

## 7.3 Happy path (implemented)

Select venue & slot (create-game uses venue list API; venue-booking uses local slots)
  → POST /book-game
  → Game row + Booking + host BookingPlayer + VenueSlot + CalendarEvent + status history
  → If venue approval required: status pending + approval_deadline_at
  → Else confirmed (or full if capacity 1)
  → Invite: POST /booking/{id}/invite → status invited
  → Join: POST /join-booking or accept invite
  → Recalc current_players → confirmed or full
  → Venue may start session (QR/check-in)
  → Venue ends session (attendance marked absent if awaiting)
  → ⚠️ booking_status may remain confirmed/full (not completed)

## 7.4 Cancellation and expiration

Cancel: DELETE /cancel-booking (host or venue). Status cancelled; slot/calendar updated; wallet refunds where implemented.

Pending approval timeout: ExpirePendingVenueApprovals + BookingService auto-cancel to cancelled (notes: venue did not approve).

Expired: service can set expired when the booking datetime has passed (needs scheduler/runtime verification).

Leave: non-host joined → left; capacity and status recalculated.

# 8. User flows

## FLOW 1 – Player registration / login

flowchart TD
    A[Splash / Welcome] --> B{Has token?}
    B -->|Yes| C[GET /me]
    C -->|Valid| D[Role home]
    C -->|Invalid| E[Login]
    B -->|No| E
    E --> F{Login or Signup}
    F -->|Signup| G[POST /register]
    F -->|Login| H[POST /login]
    G --> I[Onboarding if needed]
    H --> I
    I --> D
    E --> J[Forgot password]
    J --> K[POST /forgot-password OTP]
    K --> L[POST /reset-password]

## FLOW 2 – Player creates game

flowchart TD
    A[Create Game] --> B[Select sport]
    B --> C[GET /venues]
    C --> D[Select date and time]
    D --> E[Capacity / duration]
    E --> F[POST /book-game]
    F --> G{Venue approval?}
    G -->|Yes| H[pending]
    G -->|No| I[confirmed or full]
    H --> J[Venue approve or timeout cancel]
    I --> K[Invite optional]

## FLOW 3 – Player joins game

flowchart TD
    A[Home / nearby / search] --> B[Game detail]
    B --> C[POST /join-booking]
    C --> D{Full?}
    D -->|No| E[confirmed]
    D -->|Yes| F[full]

## FLOW 4 – Player leaves game

flowchart TD
    A[Joined player] --> B[POST /leave-booking]
    B --> C[status left]
    C --> D[Recalc count and booking status]

## FLOW 5 – Invite another player

flowchart TD
    A[Host opens booking] --> B[POST /booking/id/invite]
    B --> C[Player notified]
    C --> D[Accept or reject]
    D -->|Accept| E[joined / maybe full]
    D -->|Reject| F[Invite closed]

## FLOW 6 – Discover / friends

flowchart TD
    A[GET /discover] --> B[Swipe]
    B -->|Right| C[POST /discover/swipe]
    C --> D{Mutual or add friend?}
    D -->|Friend| E[friends table]
    A2[GET /friends] --> F[Remove DELETE /friends/remove/id]

## FLOW 7 – Venue calendar and slots

flowchart TD
    A[Venue calendar] --> B[GET /calendar]
    B --> C[Month events]
    D[Player create] --> E[BookingService overlap check]
    E --> F[Insert venue_slots]
    G[Player venue-book UI] --> H[Local slot grid]
    H -.->|Not called| I[GET /venue-slots]

## FLOW 8 – Admin user management

flowchart TD
    A[Admin login web] --> B[Users index]
    B --> C[Search / role / city]
    C --> D[Create / edit / delete]
    D --> E[is_active / is_blocked]
    E --> F[Optional send push]

## FLOW 9 – Admin venue management

flowchart TD
    A[Users filtered role Venue] --> B[Edit user + venue profile fields]
    B --> C[Bookings filtered by venue]
    D[Ionic admin venues] --> E[Mock only]

## FLOW 10 – Admin booking management

flowchart TD
    A[GET admin/bookings] --> B[Filter status sport date]
    B --> C[Show detail participants history]
    D[Calendar view] --> C
    E[Cancel/status change] --> F[Not implemented]

## FLOW 11 – Complete booking lifecycle

flowchart TD
    A[Create] --> B[pending or confirmed]
    B --> C[Players join]
    C --> D{Capacity?}
    D -->|Yes| E[full]
    D -->|No| C
    E --> F[Venue session start]
    F --> G[Check-in]
    G --> H[Session end]
    H --> I[Status often still confirmed/full]
    I --> J[History / optional rate]
    B --> K[Cancel / expire / pending timeout]

# 9. API audit

Prefix: /api. Auth: auth:sanctum unless noted. Role middleware: none on these routes.

## Authentication

| Method | Endpoint | Controller | Auth | Role | Purpose | Frontend | DB | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| POST | /register | AuthController@register | No | — | Register | Used | users | ✅ |
| POST | /login | AuthController@login | No | — | Login | Used | users, tokens | ✅ |
| POST | /logout | AuthController@logout | Yes | — | Logout | Used | tokens, device_tokens | ✅ |
| POST | /forgot-password | AuthController@forgotPassword | No | — | OTP | Used | password_reset_codes | ✅ |
| POST | /reset-password | AuthController@resetPassword | No | — | Reset | Used | users | ✅ |
| POST | /change-password | AuthController@changePassword | Yes | — | Change password | Used | users | ✅ |
| POST | /auth/google | GoogleAuthController@login | No | — | Google | Not used (hidden) | — | 🔴 501 |
| GET | /me | AuthController@me | Yes | — | Current user | Used | users | ✅ |

## Profiles / users

| Method | Endpoint | Controller | Auth | Purpose | Frontend | Status |
| --- | --- | --- | --- | --- | --- | --- |
| PUT/POST | /profile | ProfileController@update | Yes | Update profile / image | Used | ✅ |

## Venues

| Method | Endpoint | Controller | Auth | Purpose | Frontend | Status |
| --- | --- | --- | --- | --- | --- | --- |
| GET | /venues | VenueController@index | Yes | List | Used | ✅ |
| GET | /venues/{id} | VenueController@show | Yes | Detail | Used | ✅ |
| GET | /venue/dashboard | VenueController@dashboard | Yes | Venue home | Used | ✅ |
| GET | /venue/earnings | VenueController@earnings | Yes | Earnings | Used | ✅ |
| GET/PUT | /venue/profile | VenueController | Yes | Operator profile | Used | ✅ |
| POST | /venue/gallery | VenueController | Yes | Photos | Used | ✅ |
| POST | /venue/documents | VenueController | Yes | KYC docs | Used | ✅ |
| POST/PUT/DELETE | /venue/courts | VenueController | Yes | Courts | Used | ✅ |
| GET/POST | /venue/events | VenueEventController | Yes | Events | Used | ✅ |
| GET | /equipment | EquipmentController | Yes | Rental catalog | Used | ✅ |

## Bookings / games / slots / calendar

| Method | Endpoint | Controller | Purpose | Frontend | Status |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| POST | /book-game and /games | BookingController@bookGame | Create booking | Used (create-game, summary) | ✅ |  |  |
| GET | /my-bookings | myBookings | Lists | Used | ✅ |  |  |
| GET | /nearby-games | nearbyGames | Discovery | Used | ✅ |  |  |
| GET | /search | search | Games/players/venues/coaches | Used | ✅ |  |  |
| GET | /booking/{id} | show | Detail | Used | ✅ |  |  |
| POST | /join-booking | join | Join | Used | ✅ |  |  |
| POST | /leave-booking | leave | Leave | Used | ✅ |  |  |
| PUT | /update-booking | update | Update | ⚠️ | ⚠️ |  |  |
| DELETE | /cancel-booking | cancel | Cancel | Used | ✅ |  |  |
| POST | /approve-booking and /booking/{id}/approve | approve | Venue approve | Used | ✅ |  |  |
| GET | /venue-slots | venueSlots | Occupied/generated slots | Mostly unused by venue-book UI | 🟡 |  |  |
| GET | /calendar | calendar | Calendar | Venue calendar used | ✅ |  |  |
| GET | /upcoming-bookings | upcoming | Upcoming | ⚠️ | ⚠️ |  |  |
| GET | /past-bookings | past | Past | ⚠️ | ⚠️ |  |  |
| GET | /booking/{id}/players | players | Roster | Used | ✅ |  |  |
| POST | /booking/{id}/invite | invite | Invite | Used | ✅ |  |  |
| PUT | /booking/{id}/player/{player} | updatePlayer | Roster edit | ⚠️ | ⚠️ |  |  |
| DELETE | /booking/{id}/player/{player} | removePlayer | Remove | ⚠️ | ⚠️ |  |  |
| GET | /my-invited-bookings | myInvitedBookings | Invites | Used via my-bookings | ✅ |  |  |
| POST | /booking/invite/accept | acceptInvite | Accept | Used | ✅ |  |  |
| POST | /booking/invite/reject | rejectInvite | Reject | Used | ✅ |  |  |
| POST | /booking/{id}/disputes | createDispute | Dispute | Venue detail | ✅ |  |  |
| POST | /booking/{id}/amenities/cycle | cycleAmenity | Amenity | Venue session | ✅ |  |  |
| POST | `/booking/{id}/session/start\ | end\ | qr` | SessionAttendance | Live session | Venue | ✅ |
| POST | /booking/{id}/session/check-in | manualCheckIn | Staff check-in | Venue | ✅ |  |  |
| POST | /booking/check-in | checkIn | Player token | Check-in page | ✅ |  |  |
| POST | /booking/{id}/captain-continue | captainContinue | Captain | ⚠️ | ⚠️ |  |  |
| PUT | /booking/{id}/rules | updateRules | Rules | ⚠️ | ⚠️ |  |  |
| POST | /booking/{id}/rate | rate | 1–5 rating | ⚠️ | 🟡 blocked until completed/expired/past |  |  |

GameController@store exists but is not routed. Creating a game goes through BookingController.

## Friends / discovery

| Method | Endpoint | Frontend | Status |
| --- | --- | --- | --- |
| GET | /discover | Used | ✅ |
| POST | /discover/swipe | Used | ✅ |
| GET | /friends | Used | ✅ |
| POST | /friends/add | Used | ✅ |
| DELETE | /friends/remove and /friends/remove/{player} | Used | ✅ |

## Notifications / devices / ads / theme / realtime / wallet / coupons

| Method | Endpoint | Frontend | Status |
| --- | --- | --- | --- |
| GET | /notifications | Used | ✅ |
| GET | /notifications/badges | Used | ✅ |
| POST | /notifications/bookings/seen | Used | ✅ |
| POST | /notifications/read-all | Used | ✅ |
| POST | /notifications/{id}/read | Used | ✅ |
| DELETE | /notifications/{id} | Used | ✅ |
| POST/DELETE | /device-token | Used | ✅ |
| GET | /ads | Used | ✅ |
| GET | /app/theme | Used | ✅ |
| GET | /realtime/config | Used (no auth) | ✅ |
| GET | /wallet | Used | ✅ |
| GET | /wallet/transactions | Used | ✅ |
| POST | /wallet/topup | Used (simulated) | 🟡 |
| POST | /wallet/convert-tp | Used | ✅ |
| POST | /coupons/validate | Used | ✅ |

## Chat

| Method | Endpoint | Frontend | Status |
| --- | --- | --- | --- |
| GET | /chats | Used | ✅ |
| GET | /chats/{chatId} | Used | ✅ |
| POST | /chats/private | Used | ✅ |
| POST | /chats/game/{bookingId} | Used | ✅ |
| GET/POST | /chats/{chatId}/messages | Hybrid RTDB | ✅ |
| POST | /chats/{chatId}/read | Used | ✅ |
| POST | /chats/{chatId}/pin | Used | ✅ |

## Admin (web, not /api)

Session + admin middleware. Resource users, bookings index/show/calendar, coupons, ads, pages, equipment, wallets, settings, theme, support, contact. Not JSON APIs for the Ionic app.

## Other / unused / dangerous web

| Method | Endpoint | Auth | Status |
| --- | --- | --- | --- |
| GET | /clear-cache | None | 🔴 security |
| GET | /admin/run-migrations | None | 🔴 security |
| GET | /up | Health | ✅ Laravel |

# 10. Database audit

Migrations live under database/migrations/ (users, cache, jobs, profile fields, Sanctum, password reset codes, games, bookings cluster, social, notifications mobile fields, venue profiles/courts, equipment, coupons, documents, wallets, device tokens, ads, theme, chat, disputes, session attendance, venue events, amenities, captain, TP points, slot interval, push flags).

| Table | Purpose | Important columns | Relationships | FE | BE | Status |
| --- | --- | --- | --- | --- | --- | --- |
| users | All roles | role, phone, password, is_onboarded, is_active, is_blocked, sports JSON, rating, games_played, bio, dob, preferred_*, tp_*, xp | bookings, venueProfile, friends | ✅ | ✅ | ✅ |
| games | Game metadata | sport, venue_id, date, time, team_size | bookings | via booking | ✅ | 🟡 venue_id not FK in migration |
| bookings | Core | booking_status, payment_*, times, price, totals, approval_deadline_at, session_*, checkin_token | players, slot, calendar | ✅ | ✅ | ✅ |
| booking_players | Roster | role, status, rating, amount_paid | booking, user | ✅ | ✅ | ✅ |
| venue_slots | Occupancy | slot_date, times, status | booking, venue user | 🟡 | ✅ | ✅ |
| booking_status_history | Audit | from/to, changed_by | booking | ⚠️ | ✅ | ✅ |
| calendar_events | Venue calendar | event_date, title, status, meta | booking 1:1 | ✅ venue | ✅ | ✅ |
| friends | Graph | user_one_id, user_two_id | users | ✅ | ✅ | ✅ |
| player_swipes | Discover | direction left/right | users | ✅ | ✅ | ✅ |
| blocked_players | Blocks | user_id, blocked_user_id | users | 🔴 | 🟡 filter | 🔵 |
| venue_profiles | Venue KYC | address, hours, slot_interval, documents JSON | user | ✅ | ✅ | ✅ |
| venue_courts | Facilities | meta JSON, prices | venue user | ✅ | ✅ | ✅ |
| venue_events | Tournaments | — | venue | ✅ | ✅ | ✅ |
| wallets / wallet_transactions / tp_point_ledger | Money & TP | — | user, booking | ✅ | ✅ | ✅ |
| chat_threads / members / messages | Chat persistence | — | users, booking | ✅ | ✅ | ✅ |
| device_tokens | FCM | token, device_id, is_logged_in | user | ✅ | ✅ | ✅ |
| notifications | In-app | mobile fields | user | ✅ | ✅ | ✅ |
| ads, coupons, sports_equipment, pages, theme_settings, app_settings | Admin CMS | — | — | partial | ✅ | ✅ |
| booking_attendances / booking_session_events | Live session | status awaiting/checked_in/late/absent | booking | ✅ venue | ✅ | ✅ |
| booking_disputes | Player/venue disputes | message | booking | venue create | ✅ | 🟡 no admin UI |
| password_reset_codes | OTP | phone, code | — | ✅ | ✅ | ✅ |
| personal_access_tokens | Sanctum | — | users | ✅ | ✅ | ✅ |
| jobs / cache / sessions | Infra | — | — | — | ✅ | ✅ |
| admins | Web admin | — | — | Blade | ✅ | ✅ |

## ER (simplified)

erDiagram
    users ||--o{ bookings : hosts
    users ||--o{ bookings : venue
    users ||--o{ booking_players : plays
    bookings ||--|{ booking_players : has
    bookings ||--o| venue_slots : reserves
    bookings ||--o| calendar_events : appears_on
    bookings ||--o{ booking_status_history : logs
    users ||--o| venue_profiles : venue
    users ||--o{ venue_courts : courts
    users ||--o{ friends : social
    users ||--o{ player_swipes : swipes
    users ||--o{ blocked_players : blocks
    bookings ||--o{ chat_threads : game_chat

# 11. Frontend–backend integration audit

| Feature | UI | Service | API | DB | Integrated | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Auth login/register | Yes | auth.service | Yes | Yes | Yes | ✅ |
| Google | Hidden button | No | 501 | No | No | 🔴 |
| Profile edit | Yes | auth | Yes | Yes | Partial fields | 🟡 |
| Home nearby games | Yes | booking + realtime | Yes | Yes | Yes | ✅ |
| Home ads | Yes | ad.service | Yes | Yes | Yes | ✅ |
| Create game | Yes | booking | book-game | Yes | Yes | ✅ |
| Venue list | Yes | venue.service | Yes | Yes | Yes | ✅ |
| Venue detail | Yes | venue.service | Yes | Yes | Fallback mock | 🟡 |
| Venue book slots | Yes | No slots call | Exists | Yes | No | 🟣/🟡 |
| Booking summary pay | Yes | booking + wallet | Yes | Yes | Yes (wallet sim) | 🟡 |
| My bookings | Yes | booking | Yes | Yes | Yes | ✅ |
| Join game | Yes | booking | Yes | Yes | Yes | ✅ |
| Discover | Yes | social | Yes | Yes | Yes | ✅ |
| Friends | Yes | social | Yes | Yes | Yes | ✅ |
| Chat | Yes | chat.service | Yes + Firebase | Yes | Yes | ⚠️ |
| Notifications | Yes | notification-feed | Yes | Yes | Yes | ✅ |
| Wallet | Yes | wallet | Yes | Yes | Simulated top-up | 🟡 |
| Venue dashboard | Yes | venue | Yes | Yes | Yes | ✅ |
| Venue calendar | Yes | booking calendar | Yes | Yes | Yes | ✅ |
| Venue analytics | Yes | No | Earnings unused | — | No | 🟣 |
| Coach students/sessions | Yes | No | No | No | No | 🟣 |
| Leaderboard / stats | Yes | No | No | No | No | 🟣 |
| Ionic admin | Yes | No | No | No | No | 🟣 |
| Blade admin | Yes (web) | Blade | Web | Yes | Yes | ✅ |
| Theme | App | theme.service | Yes | Yes | Yes | ✅ |
| Push token | Native | push-notification | Yes | Yes | Yes | ⚠️ |

Screens that are UI/mock only include: coach students/plan/evaluate/earnings/insights (static data), coaches directory page, stats, leaderboard, Ionic admin suite, venue analytics, design-data leftover games/players.

# 12. Realtime system

| Topic | Finding |
| --- | --- |
| BROADCAST_CONNECTION | .env.example: log. Firebase documented as replacement for Reverb. |
| Reverb config | config/reverb.php present; keys commented as unused. |
| Events | GameCreated / GameUpdated — not ShouldBroadcast to Reverb; listeners publish to Firebase RTDB. |
| Channels | routes/channels.php only App.Models.User.{id} (Sanctum broadcasting auth for Echo — unused by current mobile nearby client). |
| Frontend | RealtimeService listens to Firebase nearby-games (+ user bookings path). Home / venue dashboard subscribe. Chat uses Firebase chats / userChats. |
| Auth | RTDB rules file referenced in .env.example comments (client read-only nearby; chats writable). Production rules ⚠️ Needs Verification. |
| Supervisor | Not in repo. |

What exists: live nearby game create/update; chat live messages; session publish helper in SessionAttendanceService.

Needs testing: Android background, rule lockdown, duplicate events, Echo leftover packages, production Firebase credentials vs Angular environment.ts.

# 13. Security audit

Do not treat this as a pentest. No secrets from live .env are reproduced here.

| Area | Finding | Severity |
| --- | --- | --- |
| Authentication | Sanctum personal access tokens; interceptor Bearer | OK pattern |
| Login blockers | No check of is_blocked / is_active on login | High |
| Authorization | No policies; no role middleware on API | High |
| Admin | Session AdminAuth; migrations and cache-clear unauthenticated | Critical |
| Validation | Form requests on core booking/auth | Good |
| Mass assignment | $fillable on models | Standard; API still role-open |
| SQL injection | Eloquent / bound queries generally; some whereRaw with bound params | Medium review |
| CSRF | API stateless; web admin uses session | OK if cookies set |
| CORS | CORS_ALLOW_ALL default true (*) | High for production |
| Rate limiting | Laravel password broker throttle config; API login not clearly throttled | Medium |
| File upload | Profile image mime/size checks | OK-ish; gallery/docs ⚠️ |
| Passwords | Hashed (hashed cast / Hash) | OK |
| Token security | Stored in localStorage (XSS risk) | Medium |
| Env | Firebase web keys in Angular environment.ts (expected for client); server FCM JSON path in example | ⚠️ rotate if leaked |
| Debug OTP | Forgot-password returns OTP when APP_DEBUG | High if debug in prod |

# 14. UI/UX audit

## Implemented

Ionic 8 iOS mode, custom page transition, brand header, bottom tabs by role, safe-area padding on many pages, pull-to-refresh on bookings/friends/wallet, loading skeletons on my-bookings, empty and error states on my-bookings/friends/search, primary buttons, 44px-ish targets on several CTAs, Android status bar overlay in Capacitor config, Google Maps live map, swipe discover.

## Needs polish

Dual create-game vs venue-booking slot UX inconsistency.

Design-data mock cards if APIs fail.

Coach and admin mock screens look finished but are fake.

Terms checkbox on signup is not a real legal viewer.

Accessibility: many icon-only buttons; contrast on primary yellow.

mode: 'ios' on Android.

## Broken / risky

Venue-booking falls back to wrong venue (VENUE_DATA[0]) if navigation state missing.

Ionic admin can be opened by any authenticated user (no role guard).

Stats page shows another person’s static identity.

## Missing

Role guards, Google/Apple, block-user UI, real coach product, slot occupancy on venue-book, booking completed state in player history reliability.

# 15. Current implementation status

Percentages count verified working verticals, not screenshots.

| Area | % | Confidence | Rationale |
| --- | --- | --- | --- |
| Frontend | 58% | Medium | Strong player/venue shells; large mock coach/admin/stats |
| Backend | 68% | Medium | Rich booking/venue/social APIs; coach missing; completed unused; Google stub |
| Database | 78% | Medium | Schema covers product; some columns unused by API |
| API | 72% | Medium | Most routes implemented; some unused; admin is web not API |
| Player | 68% | Medium | Core loop exists; slots/social-block/stats gaps |
| Venue | 62% | Medium | Operator loop wired; analytics/offers mock |
| Admin | 48% | Medium | Blade ~55% of listed ops; Ionic ~8%; no booking cancel |
| Realtime | 60% | Low–Medium | Firebase coded; host rules/supervisor unverified |
| Testing | 22% | Medium | PHP Feature tests (Auth, Booking, Social/Invite); two Angular specs |

Overall product (player+venue+admin+coach as scoped in code): approximately 55% verified.

# 16. Feature matrix

| Role | Feature | Frontend | Backend | Database | API | Integration | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Player | Auth phone | ✅ | ✅ | ✅ | ✅ | Yes | ✅ |  |
| Player | Social login | 🟣 | 🔵 | 🔴 | 🔴 | No | 🔴 |  |
| Player | Profile core | ✅ | ✅ | ✅ | ✅ | Yes | 🟡 | Missing bio/DOB API |
| Player | Discover venues | ✅ | ✅ | ✅ | ✅ | Yes | ✅ |  |
| Player | Create/join game | ✅ | ✅ | ✅ | ✅ | Yes | ✅ |  |
| Player | Slot occupancy UI | 🟡 | ✅ | ✅ | ✅ | No | 🟡 |  |
| Player | Invites | ✅ | ✅ | ✅ | ✅ | Yes | ✅ |  |
| Player | My bookings | ✅ | ✅ | ✅ | ✅ | Yes | ✅ |  |
| Player | Discover/friends | ✅ | ✅ | ✅ | ✅ | Yes | ✅ | No block API |
| Player | Chat | ✅ | ✅ | ✅ | ✅ | Yes | ⚠️ |  |
| Player | Wallet | ✅ | ✅ | ✅ | ✅ | Simulated | 🟡 |  |
| Player | Notifications/push | ✅ | ✅ | ✅ | ✅ | Yes | ⚠️ |  |
| Player | Leaderboard/stats | 🟣 | 🔴 | 🟡 | 🔴 | No | 🟣 |  |
| Player | Coaches page | 🟣 | 🟡 search | ✅ | 🟡 | No | 🟣 |  |
| Venue | Dashboard | ✅ | ✅ | ✅ | ✅ | Yes | ✅ |  |
| Venue | Calendar | ✅ | ✅ | ✅ | ✅ | Yes | ✅ |  |
| Venue | Courts/profile | ✅ | ✅ | ✅ | ✅ | Yes | ✅ |  |
| Venue | Session/QR | ✅ | ✅ | ✅ | ✅ | Yes | ⚠️ |  |
| Venue | Analytics | 🟣 | 🟡 | ✅ | 🟡 | No | 🟣 |  |
| Coach | Entire product | 🟣 | 🔴 | 🟡 role only | 🔴 | No | 🟣 |  |
| Admin | Blade console | ✅ web | ✅ | ✅ | Web | Yes | 🟡 |  |
| Admin | Ionic app | 🟣 | 🔴 | 🔴 | 🔴 | No | 🟣 |  |
| All | Realtime nearby | ✅ | ✅ Firebase | RTDB | config API | Yes | ⚠️ |  |
| All | Reverb | 🔴 unused | 🟡 package | — | — | No | 🔴 unused |  |

# 17. What is complete

Genuinely complete as a vertical (with QA still recommended):

Phone/password register, login, logout, change password, forgot/reset OTP.

Sanctum token session + HTTP interceptor.

Player onboarding fields that UpdateProfileRequest accepts.

Create booking via /book-game (create-game wizard).

Join/leave, invite accept/reject, capacity full.

My bookings list with loading/empty/error/refresh.

Nearby games list + Firebase publish/subscribe (code-complete).

Venue catalog list/detail APIs + venues UI.

Search games/players/venues/coaches.

Discover swipe + friends list add/remove.

Venue operator dashboard, profile, courts, gallery/docs, calendar, booking approve/cancel, earnings API.

In-app notifications CRUD-ish + badge endpoints.

Device token register.

Wallet balance, ledger, simulated top-up, TP convert.

Coupon validate.

Admin Blade: users, bookings list/detail/calendar, coupons, ads, pages, equipment, wallets, settings/theme.

Chat thread APIs + Firebase messaging client.

Session start/end/QR/check-in APIs and venue UI.

# 18. What is partially complete

| Item | What remains |
| --- | --- |
| Booking completed | Set status on session end or scheduler; then rating path works as designed |
| Venue slot picking | Wire GET /venue-slots into venue-booking; stop mock fallback to venue 0 |
| Profile | Expose bio, DOB, preferred position/time in API + edit UI |
| Login security | Enforce is_active / is_blocked |
| API authorization | Role middleware / policies |
| Wallet | Replace simulated top-up with PSP; venue payouts |
| Admin booking ops | Cancel/status change, disputes queue |
| User block | Public API + UI (table already used internally) |
| GameController | Remove or route; currently dead |
| Ionic vs Blade admin | Remove mock admin or connect APIs |
| Coach | Entire backend + replace mocks |
| Push/realtime | Production credentials, rules, device matrix |
| Rating | Depends on completed/expired semantics |
| Maps | Confirm keys and geocoding quotas |
| Scheduler | Confirm cron on VPS |

# 19. What is missing

Marked as potential requirement / not found in current implementation:

Apple Sign-In

Working Google Sign-In

Login OTP (only reset OTP exists)

Dedicated sports/categories admin beyond equipment + free-text sport on bookings

FAQ/Terms as first-class legal screens (only generic pages CMS)

Admin RBAC (multiple admin permission sets)

Ionic admin as a real product

Coach students, sessions, earnings, evaluations APIs

Leaderboard API

Personal stats API

Block/unblock player API

Live Razorpay checkout in wallet controller (service class unused by that path)

Setting booking to completed

Venue “create offer”

Production nginx/supervisor/php-fpm files in repo

Automated E2E / Playwright usage in CI (Playwright is a frontend devDependency only)

# 20. What needs testing

QA checklist

[ ] Register/login/logout on Android WebView and browser

[ ] Blocked/inactive user (currently expected to still log in)

[ ] Forgot password OTP on APP_DEBUG false (SMS ⚠️)

[ ] Player create game overlap / double-book same slot

[ ] Venue-booking path vs create-game path consistency

[ ] Join until full; further join rejected

[ ] Leave as host vs player

[ ] Invite accept/reject and notifications

[ ] Pending venue approval + one-minute expire command

[ ] Cancel refunds wallet

[ ] Calendar vs slot table consistency

[ ] Discover swipe duplicate uniqueness

[ ] Friends remove

[ ] Chat send/receive on two devices

[ ] Push foreground banner vs background tray

[ ] Check-in token expiry

[ ] Session start/end attendance

[ ] Wallet simulated top-up vs production intent

[ ] Coupon validate edge cases

[ ] Admin user CRUD and push

[ ] Admin booking filters

[ ] CORS from capacitor://localhost

[ ] Maps geocode failures

[ ] Deep links / back navigation / tabs hidden on forms

[ ] Production deploy migrate + scheduler + FCM JSON

[ ] PHPUnit tests/Feature/Api/* on CI

# 21. Production readiness

## Critical

| Issue | Impact | Status | Action |
| --- | --- | --- | --- |
| Unauthenticated migrate + cache-clear | Data wipe / ops takeover | In web.php | Remove or protect with secret + IP + auth |
| CORS allow all | Any origin may call API | Default true | Disable in production; explicit origins |
| No API role checks | Player can call venue dashboard APIs | Code | Enforce role on /venue/* |
| Debug OTP / APP_DEBUG | OTP leak | Config | Ensure production debug off |

## High

| Issue | Impact | Status | Action |
| --- | --- | --- | --- |
| Login ignores block/active | Banned users enter | AuthService | Reject login |
| Slot UI not using occupancy API | Double booking UX | venue-booking.page | Call /venue-slots |
| completed never set | History, ratings, reports wrong | BookingService | Set on session end or cron |
| Mock admin in mobile | Wrong ops decisions | Ionic admin | Hide behind flag or delete |
| Firebase RTDB write rules | Chat/data tampering | Needs Verification | Lock rules; validate server-side |

## Medium

| Issue | Impact | Status | Action |
| --- | --- | --- | --- |
| Token in localStorage | XSS session theft | Interceptor | Consider secure storage plugin |
| No login rate limit | Credential stuffing | Routes | throttle |
| Simulated payments | Not real money | Wallet | PSP |
| No policies | Inconsistent authz | — | Add policies |
| Reverb leftover | Ops confusion | Packages | Remove or document decommission |

## Low

| Issue | Impact | Status | Action |
| --- | --- | --- | --- |
| Dead GameController | Maintenance | Unrouted | Delete or wire |
| Vendor import in web.php | Broken if used | Vendor folder missing | Clean imports |
| DesignDataService mocks | Confusing fallbacks | FE | Remove from production builds |

Production-ready for a closed beta of player+venue booking? No until Critical/High items above are addressed and a device QA pass is done. Architecture is close for that beta.

# 22. Final product flow

PLAYER
  LOGIN (phone) → DISCOVER (home/search/map)
    → VENUE (list/detail)
    → SLOT (create-game API-backed; venue-book locally generated)
    → CREATE or JOIN GAME (book-game / join-booking)
    → PLAYERS (invite / swipe friends)
    → BOOKING (pending → confirmed → full)
    → VENUE CALENDAR (calendar_events)
    → GAME / SESSION (QR check-in)
    → COMPLETION (session_ended_at; booking_status often not "completed")
    → HISTORY (my-bookings) / RATING (only if completed/expired or date not future)

VENUE
  Same login → dashboard → approve pending → calendar → start/end session → earnings

ADMIN (web)
  Observes users and bookings; can message via push; does not drive the live booking state machine
  (no admin cancel/status change found).

# 23. Final development status

## ✅ Completed

Player/venue authentication (phone) and profile basics

Booking create/join/leave/invite/approve/cancel core

My bookings and nearby games

Venue operator dashboard, courts, calendar, earnings API

Social discover + friends

Notifications + device tokens (code)

Chat foundation (API + Firebase)

Blade admin for users, bookings view, coupons, ads, CMS, wallets

Wallet + TP (simulated top-up)

Android Capacitor project with push/status bar config

## 🟡 Partially completed

Slot occupancy in player venue-booking UI

Booking completed/expired lifecycle vs session

Profile extended fields (bio/DOB/preferences)

Payments (wallet simulation)

Admin (Blade vs mock Ionic; no booking mutations)

Push/realtime production hardening

Maps/location quality

Disputes (create only)

Search coaches vs mock coaches page

## 🔴 Missing

Google/Apple login

Coach product backend

Leaderboard and live stats

Player block API

Admin booking cancel/status and disputes console

Role-based API/route guards

Real payment gateway on top-up

Repo-level nginx/supervisor/cron

## ⚠️ Needs testing

Full Android booking + push + chat + maps

Scheduler expiration

FCM and Firebase rules in production

Admin push send

Overlap/concurrency on slots

PHPUnit + almost no frontend tests

# 24. Recommendations (prioritized next development tasks)

Lock down /clear-cache and /admin/run-migrations; turn off CORS_ALLOW_ALL and APP_DEBUG in production.

Reject blocked/inactive logins; add role middleware for /venue/* and hide Ionic admin.

Set completed when a session ends (or when end time passes); align ratings and my-bookings.

Call GET /venue-slots from venue-booking; remove dangerous mock venue fallback.

Wire or remove coach screens, stats, leaderboard, Ionic admin.

Payment: stop calling simulated top-up in production UX, or integrate Razorpay fully.

Block player API + UI if required for safety.

Confirm VPS: nginx, php-fpm, scheduler cron, queue worker, FCM JSON, Firebase rules.

Expand PHPUnit and add a small Playwright smoke for login + create booking.

Document Firebase vs Reverb so operations do not run unused Reverb.

# Appendix A – Audit limitations

Backend path used: e:\xampp\htdocs\tyng. Empty e:\tyng_backend and unrelated e:\ting were not treated as the product API.

Production database contents, SMS gateway, and live FCM were not exercised.

Percentages are engineering estimates from code, not commercial % complete vs a signed PRD.

This audit did not modify application code.

*End of report.*